🪔  Trikala Darshana

त्रिकाल दर्शन  ·  Startup Survival Intelligence

Trained on Failure. Built for Survival.

Model Development Roadmap  ·  MCA Capstone 2025–26

📊  Current Status

| Total Rows | Safe Startups | Failed Startups | Data Sources |
| --- | --- | --- | --- |
| 60,432 | 50,112 | 10,320 | 6 Datasets |

🗺️  Step-by-Step Roadmap

| STEP 1 Feature Engineering [1–2 hours] |  |
| --- | --- |
| → | Add FundingPerRound = TotalFunding ÷ FundingRounds |
| → | Add IsMajorCity = 1 if Bangalore / Mumbai / Delhi, else 0 |
| → | Add IsTechIndustry = 1 if EdTech / FinTech / SaaS / Software, else 0 |
| → | Add StageEncoded = Seed=1, Series A=2, Series B=3, Series C=4 etc. |
| → | Apply LabelEncoder on City → CityEncoded |
| → | Apply LabelEncoder on Industry → IndustryEncoded |

| STEP 2 Handle Class Imbalance (SMOTE) [30 mins] |  |
| --- | --- |
| → | Current ratio: 50,112 Safe vs 10,320 Failed — heavily imbalanced |
| → | Use SMOTE (Synthetic Minority Oversampling Technique) on Failed class |
| → | Target: balance Failed rows to at least 30,000+ |
| → | Install: pip install imbalanced-learn |
| → | Apply SMOTE only on training set — never on test set |

| STEP 3 Train Multiple Models [2 hours] |  |
| --- | --- |
| → | Model 1 — Random Forest (your main model) |
| → | Model 2 — XGBoost (usually more accurate, install: pip install xgboost) |
| → | Model 3 — Logistic Regression (baseline comparison) |
| → | Use train_test_split with 80% train, 20% test |
| → | Use cross_val_score with 5-fold cross validation |
| → | Pick the model with highest F1 Score |

| STEP 4 Evaluate Properly [1 hour] |  |
| --- | --- |
| → | Check Accuracy — overall correct predictions % |
| → | Check Precision — of predicted Safe, how many truly are Safe? |
| → | Check Recall — of all Failed startups, how many did we catch? |
| → | Check F1 Score — balance of Precision and Recall (target: > 0.80) |
| → | Print Confusion Matrix — visual of right/wrong predictions |
| → | Print ROC AUC Score — overall model power (target: > 0.85) |

| STEP 5 Save the Model [15 mins] |  |
| --- | --- |
| → | import joblib |
| → | joblib.dump(model, 'trikala_model.pkl') |
| → | joblib.dump(le_city, 'le_city.pkl') |
| → | joblib.dump(le_industry, 'le_industry.pkl') |
| → | Save scaler too: joblib.dump(scaler, 'scaler.pkl') |

| STEP 6 Update FastAPI Backend [1 hour] |  |
| --- | --- |
| → | Load saved model using joblib.load() |
| → | Replace predict() with predict_proba() to return confidence % |
| → | Add rule-based reason text — e.g. Strong Series B in FinTech sector |
| → | Add advice text — e.g. Consider raising next round within 18 months |
| → | Return: prediction + confidence + reason + advice in JSON response |

| STEP 7 Update Dashboard UI [1 hour] |  |
| --- | --- |
| → | Show confidence % alongside Safe / Failed result |
| → | Show reason why — based on funding stage and industry |
| → | Show personalized advice for the entrepreneur |
| → | Add model accuracy badge on About tab |
| → | City and Industry already converted to dropdowns ✅ |

| STEP 8 Testing & Polish [1 hour] |  |
| --- | --- |
| → | Test with 10 real Indian startup examples (Byju's, Zepto, Ola, Koo etc.) |
| → | Check if predictions make logical sense |
| → | Fix any wrong predictions by adjusting threshold |
| → | Final UI review — check all 3 tabs work correctly |
| → | Record a short demo video for submission |

📅  Suggested 5-Day Schedule

| Day | Task |
| --- | --- |
| Today | Step 1 — Feature Engineering notebook |
| Day 2 | Step 2 + 3 — SMOTE + Train all 3 models |
| Day 3 | Step 4 + 5 — Evaluate properly + Save model |
| Day 4 | Step 6 + 7 — Update FastAPI + Dashboard |
| Day 5 | Step 8 — Testing + Polish + Demo video |

🎯  Target Metrics

| Metric | Minimum Target | Ideal Target |
| --- | --- | --- |
| Accuracy | 80% | 90%+ |
| F1 Score | 0.75 | 0.85+ |
| ROC AUC | 0.80 | 0.90+ |
| Precision | 0.75 | 0.85+ |
| Recall (Failed) | 0.70 | 0.80+ |

उत्तिष्ठत जाग्रत प्राप्य वरान्निबोधत

Arise, awake, and stop not till the goal is reached.  — Kaṭha Upaniṣad

Shilpa  🌸  ·  MCA Capstone 2025–26  ·  Trikala Darshana